Initial Project Planning Template

| Date | 5th January 2026 |
| --- | --- |
| Skillwallet ID | SWUID20250219395 |
| Project Name | Power BI Inflation Analysis: Journeying Through Global Economic Terrain |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | A. Data Setup & Modeling | US-1 | As a developer, I need to collect, verify, and load all raw data (.csv, .xlsx) into Power BI Desktop. | 1 | High | 5/01/26 | 6/01/26 |
| Sprint-1 | A. Data Setup & Modeling | US-2 | As a developer, I need to clean and standardize the data (merge tables, handle gaps, format types) using Power Query. | 3 | High | 6/01/26 | 08/01/26 |
| Sprint-1 | A. Data Setup & Modeling | US-3 | As a developer, I need to create all calculated columns (AdjustedInflationRate, InflationRateCategory) and establish table relationships (Data Modeling). | 2 | High | 9/01/26 | 10/01/26 |
| Sprint-2 | B. Visualization Core | US-4 | As a stakeholder, I want to see key performance indicators | 2 | High | 10/01/26 | 11/01/26 |

|  |  |  | (KPIs) for Average Inflation, Max Inflation, and Total Regions clearly on the dashboard. |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-2 | B. Visualization Core | US-5 | As a stakeholder, I want time-series charts showing Inflation Rate Change Over Year and the comparison of Inflation vs. Adjusted Rate. | 3 | High | 11/01/26 | 12/01/26 |
| Sprint-2 | B. Visualization Core | US-6 | As a stakeholder, I want distribution charts (Categories, Distribution Plot) and country-ranking visuals (Top 3 Countries) to assess risk. | 5 | Medium | 12/01/26 | 12/01/26 |
| Sprint-3 | C. Dashboard 1 & Reporting | US-7 | As a developer, I need to finalize the responsive dashboard design and implement all necessary slicers/filters for country-wise analysis. | 3 | High | 13/01/26 | 17/01/26 |
| Sprint-3 | D. Reporting | US-10 | As a developer, I need to complete the final Project Documentation and record the project explanation video. | 3 | Medium | 17/01/26 | 18/10/25 |